Gap Analysis & Remediation Roadmap

Plan of Action & Milestones (POA&M) — Nexora Solutions Pvt Ltd (Hypothetical SME)

## 1. Purpose and Method

This document consolidates every open gap identified across the Statement of Applicability (controls marked ‘Partial’ or ‘No’) and the Internal Audit Checklist (non-conformities and observations) into a single, prioritized action plan. This follows the structure of a Plan of Action & Milestones (POA&M), a format widely used in US federal and contractor GRC practice (e.g. FedRAMP), and serves the same purpose as an ISO 27001 Risk Treatment Plan update following an internal audit: it turns findings into owned, time-bound commitments rather than leaving them as static documentation.

Priority was assigned as follows: Critical items are confirmed non-conformities tied to a High-rated risk in the Risk Register and require action within 30–60 days; High items are significant SoA gaps without a confirmed active exploit path; Medium items are process gaps that reduce long-term resilience; Low items are governance maturity improvements appropriate once the above are resolved.

## 2. Remediation Roadmap

| ID | Source | Finding / Gap | Priority | Remediation Action | Owner | Target |
| --- | --- | --- | --- | --- | --- | --- |
| POA-01 | Internal Audit — Finding #4 | VPN remote-access gateway has no Multi-Factor Authentication enabled (Risk 8, High). | Critical | Enable MFA on the VPN gateway for all users; disable legacy single-factor login. | IT Administrator | 30 days |
| POA-02 | Internal Audit — Finding #12 | Client source code repositories lack branch protection rules (Risk 2, High). | Critical | Enable branch protection (required reviews, no direct pushes to main) on all client repositories. | Engineering Lead | 30 days |
| POA-03 | Internal Audit — Finding #14 | Privileged/administrative accounts are shared rather than individually assigned; no PAM solution in place (Risk 15, High). | Critical | Deploy a Privileged Access Management (PAM) solution; migrate all admin accounts to unique, individually-owned credentials. | IT Administrator | 60 days |
| POA-04 | Internal Audit — Finding #8 | Backups are stored on the same network as production with no air-gap; no restoration test on record (Risk 11, High). | Critical | Implement offline/immutable backup storage; schedule and document a quarterly restoration test. | IT Administrator | 60 days |
| POA-05 | SoA — Controls 5.19, 5.20, 5.22 | No formal supplier information-security assessment process (supplier relationships, agreements, monitoring). | High | Draft a Supplier Security Policy; require security addenda in new supplier contracts; assess existing critical suppliers (cloud hosting, payroll processor). | CTO / Procurement | 90 days |
| POA-06 | SoA — Control 5.30 / Policy 1.5 | No ICT business continuity or disaster recovery plan exists. | High | Draft a Business Continuity Policy covering recovery time/point objectives for critical systems, aligned to the CSF ‘Recover’ function gap already noted in the Policy. | CTO | 90 days |
| POA-07 | SoA — Control 5.12, 5.13 | No information classification scheme (e.g. Public/Internal/Confidential) is defined or applied. | Medium | Define a 3–tier classification scheme; apply labelling to key repositories and the CRM database first. | IT Security Lead | 90 days |
| POA-08 | SoA — Control 6.1 | No pre-employment screening process for new hires, particularly for privileged roles. | Medium | Introduce baseline background screening for roles with administrative or client-data access. | HR | 90 days |
| POA-09 | Internal Audit — Finding #7 (Observation) | Vulnerability scanning was performed once, with no recurring schedule defined. | Medium | Establish a documented quarterly vulnerability scanning cadence with tracked remediation SLAs by severity. | IT Security Lead | 60 days |
| POA-10 | Internal Audit — Finding #13 (Observation) | Security awareness training is not recurring; only a one-time phishing simulation has been run. | Medium | Establish an annual security awareness training program with periodic phishing simulations. | HR / IT Security Lead | 120 days |
| POA-11 | SoA — Control 5.35 | No independent (third-party) review of the information security program has been conducted. | Low | Schedule an annual independent review, e.g. via an external auditor or qualified consultant, once Critical/High items above are closed. | CTO | 12 months |
| POA-12 | Internal Audit — Finding #15 (Observation) | This is the organization's first internal audit cycle; no recurring audit calendar is documented. | Low | Formalize an annual (minimum) internal audit calendar per Clause 9.2, with scope rotation across control themes. | IT Security Lead | 6 months |

## 3. Summary

Of 12 items tracked: 4 Critical, 2 High, 4 Medium, and 2 Low priority. The four Critical items correspond directly to the four non-conformities raised in the Internal Audit Checklist and should be closed first, as each maps to a High-rated risk in the Risk Register (VPN MFA, repository branch protection, privileged account management, and backup resilience).

- Recommended review cadence: Critical/High items reviewed bi-weekly until closed; Medium/Low items reviewed at the next scheduled internal audit cycle.

- Each closed item should be re-verified at the next Internal Audit cycle before being marked complete, consistent with real audit practice — self-reported closure without re-testing is not considered sufficient evidence.

- Once all Critical and High items are closed, Nexora's SoA and Risk Register should be formally revised to reflect the improved control posture, and risk scores re-calculated accordingly.